**SPRINT TASK BOARD**

**DATE: \_**10/25/2016**\_\_\_\_\_**

**TEAM: \_**Team X\_\_\_\_\_\_\_

**SPRINT NUMBER: \_**1**\_\_**

|  |  |
| --- | --- |
| **Team Members:** | **Initials in Caps** |
| Zuriel Smith | ZS |
| Christopher Lanini | CL |
| Jeremiah Reyes | JR |
| Weldon Wong | WW |
| Michael Adams | MA |
|  |  |
|  |  |

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Features** | **Functionality** | **Assigned to Member’s**  **Initials 1:** | **Design & Implement** | **Hours2** | **Test (Editing)** | **Hours2** | **Integrated** | **Hours2** |
| *Introduction* | Task 1 - *Intro* | WW, CL | ❑ WIP ❑Done | .5 | ❑ WIP ❑Done | .15 | ❑ WIP ❑Done | 0 |
|  | Task 2 - *Purpose* | WW, CL | ❑ WIP ❑Done | .25 | ❑ WIP ❑Done | .15 | ❑ WIP ❑Done | 0 |
|  | Task 3 - *Overview of Contents* | WW, CL | ❑ WIP ❑Done | .25 | ❑ WIP ❑Done | .15 | ❑ WIP ❑Done | 0 |
| *Project and Client Need* | Task 1 - *Client Identification* | CL, WW | ❑ WIP ❑Done | .25 | ❑ WIP ❑Done | .15 | ❑ WIP ❑Done | 0 |
|  | Task 2 – *Client “Business”* | ZS, MA | ❑ WIP ❑Done | .5 | ❑ WIP ❑Done | .25 | ❑ WIP ❑Done | 0 |
|  | Task 3 - *Description of Need* | ZS, MA | ❑ WIP ❑Done | .75 | ❑ WIP ❑Done | .25 | ❑ WIP ❑Done | 0 |
|  | Task 4 - *Assumption and Constraints* | ZS, MA | ❑ WIP ❑Done | .75 | ❑ WIP ❑Done | .5 | ❑ WIP ❑Done | 0 |
|  | Task 4 – *Limiting Conditions* | ZS, MA | ❑ WIP ❑Done | 1 | ❑ WIP ❑Done | .5 | ❑ WIP ❑Done | 0 |
|  | Task 5 – *Nature of Product* | JR, CL | ❑ WIP ❑Done | .25 | ❑ WIP ❑Done | 0 | ❑ WIP ❑Done | 0 |
|  | Task 6 – *Goals* | JR, CL | ❑ WIP ❑Done | .15 | ❑ WIP ❑Done | 0 | ❑ WIP ❑Done | 0 |
|  | Task 7 – *General Disclaimer* | JR, CL | ❑ WIP ❑Done | .15 | ❑ WIP ❑Done | 0 | ❑ WIP ❑Done | 0 |
|  | Task 8 – *Support Limitations* | JR, CL | ❑ WIP ❑Done | .15 | ❑ WIP ❑Done | 0 | ❑ WIP ❑Done | 0 |
|  | Task 9 – *Ownership of Product* | JR, CL | ❑ WIP ❑Done | .25 | ❑ WIP ❑Done | 0 | ❑ WIP ❑Done | 0 |
| *Approvals* | Task 1 - *Signatures* | CL, WW | ❑ WIP ❑Done | .1 | ❑ WIP ❑Done | .1 | ❑ WIP ❑Done | 0 |
| *Appendix A* | Task 1 – *Appendix* | CL, WW | ❑ WIP ❑Done | .1 | ❑ WIP ❑Done | 0 | ❑ WIP ❑Done | 0 |
| *Appendix B* | Task 1 - *Appendix* | CL, WW | ❑ WIP ❑Done | .1 | ❑ WIP ❑Done | 0 | ❑ WIP ❑Done | 0 |

**1** At least two team members are responsible for each task assigned.

**2** Combined hours of both team members